# Business Plan « Feed Block Manufacturing Unit »

# NOPAL Tunisie SA

# Objectives and justification

The objective of the project is to upgrade the agricultural by-products and their recycling in a well-studied system in order to transform them into feed block units for livestock in the appropriate proportions. It is a question of collecting all the vegetable matter and using it, based on a nutritive combination conceived a priori, and transforming it into feed block units.

Several basic arguments support the realization of such a project:

1. The lack of forage resources in several regions of the country. Shortage of local animal feed sources and high prices of imported feed

2. The abundance and diversification of by-products that can be valorized for feeding livestock

3. The very advantageous cost of the forage units produced

4. Removing some agricultural wastes

5. Provide inexpensive and quality feed in times of shortage of fodder resources or when they are very costly or interrupted in the local market.

6. The urgent need to provide complementary feed, especially during the winter and autumn months, where the state of natural grazing is weak / fragile

# Promoter/Agripreneur

Name of promoter: SARL Nopal, General Director Rochdi Bannani

Adresse (Gouvernorat / District) : Kasserine, Kasserine Nord,

Contact (Telephone / e-mail): 98284756, cactustunisie@yahoo.fr

Nopal is a large scale enterprise which processes cactus fruits into different products like cactus juice and marmalade. Juice is exported to France. Cactus cladodes ar processes into cosmetixal products.

Nopal will make use of cactus fruit peel and rotten cactus fruits  into feed blocks

# Type of by-products

The promoter will use the following by-products to make the feed blocks:

Cactus fruits and peels, Olive cake, tomato pulp, spoilt apple, molasses and wheat bran

It will use the formulas:A1, A2, A4, B1, B2, B3, B4 developed by  INAT (National Institute of Agronomy of Tunisia))

# Production capacity and monthly production

The machine has a production capacity of about 10 tons per day. It is planned to convert 750 tons of primary materials into about 415 tons of feed blocks per year.

Table 1: Monthly use of primary materials (in tons)

| Formula | J | F | M | A | M | J | J | A | S | O | N | D | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A1, A2, B1, B2 |  |  |  |  |  |  |  | 50 | 50 | 50 | 50 |  | 200 |
| A4, B4 | 130 |  |  |  |  |  |  |  |  | 130 | 80 | 130 | 470 |
| B3 |  |  |  |  |  |  |  |  |  |  | 50 | 50 | 100 |
| Total | 130 | 0 | 0 | 0 | 0 | 0 | 0 | 50 | 50 | 180 | 180 | 180 | 770 |

# Description of final product

The final products are feed blocks based on several combinations of by-products. These products will be served directly after a period of adaptation to small ruminants as a supplement feeding. Depending on the availability of by-products in the promoter region, the following four formulas will be used along the year:

Table 2: Feeding formula’s composition and yearly combination options (%)

| Composition | A1 | A2 | A4 | B1 | B2 | B3 | B4 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| By-products items/Period | Aout -Nov | Aout-Nov | Oct-Jan | Aout-Nov | Aout-Nov | Nov, Dec | Oct-Jan |
| Urea | 1 | 1 | 1.5 | 1 | 1 | 1 | 1 |
| Molasses | 4 | 5 | 6.5 | 5 | 5 | 5 | 5 |
| Wheat bran | 0 | 10 | 13 | 0 | 10 | 15 | 12 |
| Grinded Barley | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Wheat flour residues | 0 | 10 | 0 | 0 | 5 | 0 | 0 |
| Straw | 15 | 0 | 0 | 10 | 0 | 0 | 0 |
| Olive cakes | 0 | 0 | 10 | 0 | 0 | 20 | 15 |
| Cactus fruits | 0 | 0 | 0 | 0 | 0 | 0 | 64 |
| Spoilt apple | 35 | 0 | 63 | 35 | 0 | 55 | 0 |
| Tomato pulp | 40 | 68 | 0 | 45 | 75 | 0 | 0 |
| Beetroot pulp | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Lime | 3 | 4 | 4 | 2 | 2 | 2 | 2 |
| Salt | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Vitamins / Minerals | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Total | 100 | 100 | 100 | 100 | 100 | 100 | 100 |

# Description of proposed procedure

## Collection

The promoter disposes a tractor with a trailer to collect cactus fruits from his own fields, neighboring apples and olive-cakes from nearby factories. Tomato pulps will be transported by a rented truck. Some companies that can provide by-products are:

| By-product | Name of Enterprise | Venue | Contact | Available Quantity (t/year) |
| --- | --- | --- | --- | --- |
| Olive cakes | huilerie zanaoui sheila | Sbitla | 97357396 | 400 |
| Olive cakes | huilerie Hadimiled | Kasserine | 98453188 | 400 |
| Cactus fruits | Nopal | Kasserine | 20292565 | 400 |
| Tomato pulp | ABIDA | Dahmani | 78280166 | 2.400 |
| Wheat bran | Lovelomostere | Talabete-Feriana | 99340001 | 12.000 |

## Grinding

## Products like cactus fruits and apple need to be grounded before the blocks are produced. The promoter does own a crusher.

## Feed block manufacturing

The crushed by-products are mixed with the additives in the appropriate proportions (depending on the formulas of the most nutrient blocks) and pressed with a hydraulic press to blocks. The blocks are dried on pallets in the hall.

# Description of equipment

For this type of project, the site must include:

• At least 200 m2 covered with a height of 6 m (metal frame) for storage of raw materials (wheat bran, barley, salt, etc.) and for installation of the machine.

• Covered shelter very well ventilated for the drying of blocks of at least an area of ​​120 m2 on 5 shelves (metal framework)

• A space of at least 100 m2 for storage of olive cakes and tomatoes pulp

The promoter rents a warehouse with 500 square meters and 8 m high

He produces on 40 ha clean land and on 460 ha of fruit and cactus racket.

He has a cactus fruit seed processing plant. Cactus peelings are not yet valued. They will be added to the blocks.

# Economic analysis

# Purchase of raw materials

The supply of raw materials is summarized in its collection and transport. Depending on each technical formula (appropriate proportions of each type of block), raw materials will be bought from farmers or on the market (bran, urea, salt, mineral and vitamin supplements, barley, olive cake, tomato pulp, etc.)

•	Cactus : NOPAL, own factory

•	Apple : from neighboring farmers

•	Olive cake : local factories

•	Tomato pulp: factory in Sidi Bouzid

•	Rest: agro input dealers

## Sale of feed blocks (including marketing strategy, demand, distribution channels)

# The reference prices of sales of feed blocks is estimated at 450 TD/ ton. This price is lower than the price of industrial concentrate in Tunisia which currently the ton fluctuates between 600 and 700 TD.

.Distribution

• via sellers of cattle feed (point of sale)

• Creation of some own sales outlets

Marketing strategy

• Distribution of free blocks (of a limited quantity) at the beginning to make known and appreciate the new product by the breeders of the region

• Prepare and distribute the technical sheets on the blocks, leaflets and posters

• Advertising in local radio and other media

• Awareness Days

Request

• Minimum 500 breeders in the Kasserine governorate and 55,000 sheep

• Breeders of Kasserine and the neighboring governorates (Sidi Bouzid, Gafsa, Kef)

3. Profitability of the project

  - Operating costs

This item includes staff costs, inputs and overhead (for one year)

| Designation |  | Unit | Quantity | Unit price Tunisian Dinar | Total Tunisian Dinar | Total |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1 – Labor costs |  |  |  |  |  |
| Grinding by-products, producing and stocking blocks (# workers and months), including social costs (CNSS) |  | Manpower / month | 24 (4 man x 6 month) | 420 | 10.080 |  |
| Tractor driver (incl CNSS) |  | Manpower / month | 12 (2 men x 6 month) | 600 | 7.200 |  |
| Total Labor costs |  |  |  |  | 17.280 | X1 |
|  | 2 – Purchase of primary materiel |  |  |  |  |  |
| Formule A1,A2,B1,B2 (moyenne) |  | t | 200 | 106 | 21.200 |  |
| Formule A4, B4 |  | t | 470 | 151 | 71.040 |  |
| Formule B3 |  | t | 100 | 133 | 13.300 |  |
| Total Primary materiel |  |  |  |  | 105.540 | X2 |
|  | 3- Other costs |  |  |  |  |  |
| fuel |  | liter | 2400 | 1,50 | 3600 |  |
| Maintenance of Equipment (machine, etc) |  | Flat rate |  |  | 1000 |  |
| Water |  | Cubic meter | 150 | 0,257 | 39 |  |
| Energy (electricity) |  | kwh | 25000 | 0,1 | 2500 |  |
| Management costs (stationery, etc) |  | Flat rate |  |  | 1500 |  |
| Transport of by-products and final feed blocks, rent a lorry |  | Lorry / day | 60 | 200 | 12000 |  |
| Marketing and communication (flyer) |  | Flat rate |  |  | 1200 |  |
| Rent a warehouse / store |  | months | 12 | 600 | 7200 |  |
| Total other costs |  |  |  |  | 29039 | X3 |
| TOTAL operating costs |  |  |  |  | 151.859 | X4 = (X1 + X2 + X3) |

  - Working Capital Fund (FR)

For this project, working capital is estimated at 30% of operating costs.

FR = 0.3 * FE (45.000 TD)

  - Investment (InV)

In addition to working capital, some investments like construction of a store and office, acquisition of means of transport and equipment, and approach costs might be necessary.

| Designation | Quantity | Unit price (Tunisian Dinar) | Total (Tunisian Dinar) | Total |
| --- | --- | --- | --- | --- |
| 1 – Civil engineering |  |  |  |  |
| Land 420 m2 |  |  |  |  |
| Construction 220 m2 |  |  |  |  |
| Total Civil Engineering |  |  |  | Y1 |
| 2 – Means of transport |  |  |  |  |
| Tractor 33 CV |  |  |  |  |
| Trailor 3 tons |  |  |  |  |
| Total Means of transport |  |  |  | Y2 |
| 3- Equipment |  |  |  |  |
| Machine (grinder) |  |  |  |  |
| 3000 Liter water tank |  |  |  |  |
| Scale |  |  |  |  |
| Small materiel | forfait | 500 | 500 |  |
| Palettes | 500 | 7 | 3500 |  |
| Total Equipment |  |  | 4000 | Y3 |
| 4- Approach Costs |  |  |  |  |
| Study fees |  |  |  |  |
| Incorporation expenses |  |  |  |  |
| Transport and installation of feed block machine | forfait | 500 | 500 |  |
| Total Approach Costs |  |  | 500 | Y3 |
| TOTAL INVESTMENTS (InV) |  |  | 4500 | Y4 = (Y1 + Y2 + Y3 + Y4) |

  - Depreciation

| Designation | Amount | Depriciation rate | Depriciation |
| --- | --- | --- | --- |
| Civil engineering | 0 | 5 % | Z1 |
| Equipement (including machine block) | 1.200 (old grinder) 3.500 (machine block) 2.000 (old tractor) | 10 % | Z2 |
| Means of transport | 0 | 20 % | Z3 |
| Approach Costs | 125 | 25 % | Z4 |
| TOTAL DEPRICIATION | 6.825 |  | Z5 = (Z1+Z2+Z3+Z4) |

- Financing/Funding

This is the total investment including working capital.

| Designation | Amount |
| --- | --- |
| Own funds | 45.000 |
| Short term loaning | 0 |
| Mid term loaning | 0 |
| Long term loaning | 0 |
| TOTAL FINANCING/FUNDING | 45.000 |

- Cost-effectiveness of the project

| Désignation | Amount |
| --- | --- |
| 1 - Costs |  |
| Operating costs | 151.859 |
| Financial costs | 0 |
| Depriciations | 6.825 |
| Total Costs | 158.684 |
| 2- Turnover |  |
| Feed blocks : 416 tons final product (770 t x0,54) x (450 TD / ton) | 187.200 |
| Total Sale | 187.200 |
| Net income before tax (RNAI) | 28.516 |

The margin is (RNAI/(P1))*100 of the turnover:

The Margin is 15,2 %.

The study of the gross margin allows the monitoring of the profitability of the project and therefore of its performance. It is a benchmark indicator. The greater the margin, the more profitable is the project.

Profitability calculation

- Economic profitability ratio= (Total sales - income taxes) / (own funds + financial debt)

187.200 – 0 / 45.000 =  4,16

- Financial profitability ratio= (Total sales - income taxes - interest paid to financial debts) / (own funds) = 187.200 – 0 / 45.000 =  4,16

- Profitability threshold = (Fixed costs) / [(Turnover - variable expenses) / Turnover]

6.825 / ((187.200 – 151.859) / 187.200 ) = 35.921

4. Break-even (in days) = (Profitability Threshold) / (Annual Turnover / 365)

35.921 / 187.200 / 365 = 70.04

The entrepreneur begins making profits from the 71st day onwards.

Note : No tax as it is an agricultural product (exonerated)

1 TND = 0.44 US$ (average 2016)